Project Planning Phase

Project Planning

| Date | 06 Nov 2025 |
| --- | --- |
| Team ID | FE7F7B420961141A91F48E734450581D |
| Project Name | CRM Application for Jewel Management - (Developer) |
| Maximum Marks | 2 Marks |

### 1. Overview

Project Planning is the phase where the overall roadmap of the CRM Application development is created.It defines what needs to be done, when, by whom, and how, ensuring that the project is completed on time, within scope, and with the desired quality.For the CRM Application for Jewel Management, the plan focuses on building a scalable and user-friendly solution for jewelry businesses that automates customer management, billing, inventory tracking, and marketing.

### 2. Project Objectives

- To design and develop a centralized CRM system for jewelry business operations.

- To implement features like customer management, billing automation, loyalty programs, and analytics.

- To ensure system scalability, performance, and security.

- To deliver the solution within the defined timeline and budget.

### 3. Project Scope

| ### In Scope | ### Out of Scope |
| --- | --- |
| Customer management and loyalty tracking | Third-party jewelry design software integration |
| Real-time inventory and billing system | Blockchain-based jewelry tracking |
| Automated marketing campaigns (SMS, email) | Offline desktop-only version |
| Analytics and reporting dashboard | Integration with non-digital legacy systems |

### 4. Project Deliverables

| Phase | Deliverables |
| --- | --- |
| Requirement Analysis | Problem statement, user stories, use case diagram |
| Design Phase | Architecture diagram, UI/UX mockups, database schema |
| Development Phase | Functional CRM modules – Customer, Inventory, Billing, Marketing |
| Testing Phase | Unit, integration, and performance testing reports |
| Deployment Phase | Hosted application on cloud (AWS/Firebase) |
| Maintenance Phase | Bug fixes, updates, user feedback incorporation |

### 5. Project Timeline (Example – 12 Weeks Plan)

| Week | Milestone / Activity |
| --- | --- |
| Week 1–2 | Requirement Gathering and Analysis |
| Week 3–4 | System & Database Design |
| Week 5–8 | Backend and Frontend Development |
| Week 9–10 | Integration & Testing |
| Week 11 | Deployment and Final Review |
| Week 12 | Documentation and User Training |

### 6. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager | Oversees project execution, ensures timelines and budget adherence |
| Developer(s) | Code backend and frontend modules, integrate APIs |
| UI/UX Designer | Design intuitive user interface and experience |
| Database Administrator | Design and maintain database schemas |
| Tester / QA Engineer | Perform functional, integration, and performance testing |
| Client / Stakeholder | Provide feedback and approve deliverables |

### 7. Resource Requirements

| Category | Resources |
| --- | --- |
| Hardware | Laptops/Desktops, Internet Connectivity |
| Software | Node.js/Django, React.js, MySQL/MongoDB, Git, VS Code |
| Cloud Services | AWS/Firebase for hosting and data backup |
| Testing Tools | Postman, Jest, Selenium |
| Communication Tools | Slack, Trello, Google Meet, GitHub |

### 8. Risk Management Plan

| Potential Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Delay in requirement finalization | High | Conduct early review sessions with stakeholders |
| Data migration errors | Medium | Implement automated data validation scripts |
| Integration failures | Medium | Use modular API-based architecture |
| Scope creep (new requests) | High | Follow change control procedure |
| System downtime | Low | Use cloud auto-scaling and regular backups |

### 9. Quality Assurance Plan

| Stage | Quality Measures |
| --- | --- |
| Requirement Phase | Detailed documentation and client validation |
| Design Phase | Architecture review and peer validation |
| Development Phase | Code reviews, version control, continuous integration |
| Testing Phase | Unit, system, and user acceptance testing |
| Deployment Phase | Load testing and performance optimization |

### 10. Communication Plan

| Activity | Frequency | Tool Used |
| --- | --- | --- |
| Team Standup Meeting | Daily | Google Meet / Slack |
| Progress Update | Weekly | Trello / Jira |
| Client Review | Bi-weekly | Zoom / Email |
| Documentation Review | End of Each Phase | GitHub / Google Drive |

### 11. Monitoring and Evaluation

- Track project progress using Agile methodology (Scrum / Kanban).

- Maintain a Project Tracker Dashboard for tasks, bugs, and deliverables.

- Regular milestone reviews to ensure on-time delivery and quality adherence.

### 12. Expected Outcomes

- A fully functional web-based CRM Application for jewelry management.

- Improved customer relationship handling and business efficiency.

- Automated sales, inventory, and marketing workflows.

- Centralized, secure, and scalable business data management system.

### 13. Gantt Chart (Example – Textual View)

Week 1–2: [■■■■■■■■■■■■■■] Requirement Analysis

Week 3–4: [■■■■■■■■■■■■■■] System Design

Week 5–8: [■■■■■■■■■■■■■■■■■■■■■■■■■■■■] Development

Week 9–10: [■■■■■■■■■■■■■■■■] Testing

Week 11: [■■■■■■■] Deployment

Week 12: [■■■■] Documentation & Training

### 14. Conclusion

The Project Planning phase provides a structured roadmap for the successful development and deployment of the CRM Application for Jewel Management.
Through effective resource allocation, risk mitigation, and milestone tracking, this plan ensures the delivery of a high-quality, efficient, and scalable CRM system that enhances productivity and customer satisfaction in jewelry businesses.